# Client Meeting – 2 October 2026

Participants: Ananya (PM), Rahul (Backend), Priya (QA), Acme Retail representatives.

The client requested OTP-based login in addition to password login.

The PM explained that OTP login was not part of the original authentication scope and would need to be tracked as a change request.

The team estimated that OTP login could fit into Sprint 1 if no major blockers appeared.

Action item: Rahul to implement OTP login. Priya to prepare OTP test cases.