# Client Meeting – 5 October 2026

Participants: Ananya (PM), Rahul (Backend), Acme Retail representatives.

The client requested Google login as another authentication option.

Google login was not part of the original scope or the current Sprint 1 plan.

Rahul estimated that adding Google login may require approximately two additional working days.

PM action: assess schedule impact and obtain approval before changing the official sprint deadline.